## Slide 1: During the three phases of the review, we explore, analyze and evaluate the architecture and software quality through multiple activities
Explore
Evaluate
Kick-off session and alignment on scope and team
Data access and documentation sharing
Initial stakeholder interviews
Review of current documentation and systems
Organize & plan
(engagement execution alignment meeting)
Research current
Context (desk study)
Tech Interviews
(Semi-structured, key-stakeholders)
Interview - SDLC
(Backlog management, procedures and policies, security and compliance)
Cross analysis of findings
(interactive session)
Final report out & next steps
(presentation, Q&A, discussion)
Structure findings and recommendations
Deliver report
Final presentation and Q&A
Analyze and Validate
In-depth interviews (e.g., architecture, SDLC, DevOps)
Code review or quality deep-dive
Cross-analysis of findings
Validation session with client
1-2 weeks
2-3 weeks
1 week
Phase
Milestones