## Slide 1: Xebia’s Software Assessment Approach
Subject Title
Activities
Deliverables
Participants
Kick-off meeting
Receive all relevant documentation available
Receive source code and access to tools for the process
Investigate tools in use
Analyze tool usage, incident administration, processes used, etc.
Initial scan on Product
Initial scan on Process
Initial scan on Skills (Optional)
Initial scan on Architecture
Initial scan on Source Code
Investigate software delivery process
Investigate software quality
Investigate on software architecture defined and how this applies to the Product/Solution
Interviews with engineers
Interviews with management
Interviews with PO
Draw initial conclusions and share with stakeholders
Define additional round of interviews and investigations
Finalize interviews and investigations
Create 1st version of report
Solicit and process feedback
Create presentation on report-out
Final report deliverable
Presentation to various stakeholder groups
Refine Scope and gather artifacts
Interviews and in-depth analysis
Initial insights and further investigation
Conclusions and Report out
Clearly defined research statement and goals of the investigation
Clearly defined expectation of what the research will deliver
Know each other and responsibilities during the investigation
No tangible deliverables yet
Presentation on
  Approach
  Findings and evidence
  Insights and tips
  Conclusions and roadmap
Director IT (and MT)
Managers
Key stakeholders
Director IT (and MT)
Key management stakeholders
Architects, Developers, Testers, Infra structure engineers, etc.
1st week
2nd week
4th week
Research documentation and code
Director IT (and MT)
Managers
Key stakeholders
3rd week
Investigate software delivery process
Investigate software quality
Investigate on Solution Architecture defined and how this applies to the Product/Solution
Interviews with engineers
Interviews with management
Interviews with PO
First list of insights
First insights and potential conclusions and advise
Director IT (and MT)
Key management stakeholders
Architects, Developers, Testers, Infrastructure engineers, etc.