## Slide 1: Project Approach
Project Transition
Evaluate progress and performance gains after each release
Determine whether to continue optimization efforts or transition to existing team
Ensure smooth handover with documentation and knowledge transfer
Migration Strategy
Migrate to containers before implementing any performance optimization
Optimize for the target infrastructure (containers) rather than current VM environment
Performance Optimization Methodology
Apply a scientific, data-driven approach to performance improvements
Establish comprehensive observability tools first to understand current system behavior
Execute realistic performance tests to identify actual bottlenecks
Base optimization decisions on measurable data rather than assumptions
Create a prioritized roadmap of performance improvements based on observability data and business impact
Collaboration & Validation
Align solution design and roadmap with other Qwiq experts
Ensure consistency with broader organizational standards and best practices
Leverage collective expertise for optimal outcomes
Implementation Strategy
Focus on high-impact improvements that deliver maximum value
Deploy optimizations to production environment
Validate results after each implementation cycle

## Slide 2: Project Approach
Phase 1 (Fixed Scope): Migrate application from VM to container infrastructure
Phase 2 (Fixed Scope): Set up observability tools and develop performance improvement roadmap
Phase 3 (Open-ended): Implement performance optimizations based on data insights
  We will define duration and scope based on Phase 2 findings and business priorities
  We provide a flexible engagement with regular evaluation points