## Slide 1: Governance Model
Xebia response to Zeppelin Power EMS RFP
EXECUTIVE LEVEL
Delivery Management
Engineering Team
Business/Product Owner
Developers, Data Science Eng, Business SMEs
Fortnightly (Retros) or during escalations
Daily, Weekly
(Sprint Planning, Standups, Demos)
Account Manager
PM/PO/Tech Lead
PM/PO/Tech Lead
Architect, Engineers
PM/PO/Tech Lead, Busines/Product Owner
Account Manager, Project Manager
Xebia Escalation Levels
Level 3
Level 2
Level 1
Team
Project Manger
Business/Product Owner
Client
Communication flow

## Slide 2: Governance Model
Xebia response to Zeppelin Power EMS RFP
Goal
Cadence
Review of Sprint tasks and verification of Sprint goal achievement.
Review of the schedule for upcoming iterations and updating backlog priorities.
Collecting and discussing stakeholder feedback.
Meetings
Senior Executives & Leadership
Project Manager
Scrum Team
Client Stakeholders
Scrum Team
Participants
Project Team
Sprint Review / Demo
Sprint Retrospective
Daily Scrum
Fortnightly
or during escalations
Fortnightly
Review of progress against the project plan and metrics review.
Managing dependencies.
Review of risks and mitigation plans.
Removing obstacles.
Managing scope changes.
Review of the schedule and budget.
Defining the scope of the Sprint and Sprint goal.
Validating task readiness against the Definition of Ready.
Coordinating dependencies and eliminating obstacles.
Self-organization and coordination of the team's work.
Ongoing task review and adaptation to changes.
Identifying and removing obstacles.
Daily
Scrum Team
Scrum Team
Client SMEs
Evaluation of Sprint execution and identification of areas for improvement
Sprint Planning & Refinement
Fortnightly
Fortnightly
Delivery Management
Engineering Team
OPERATIONAL LEVEL